----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 10 | Trace Shafer |
| Ben Sherman | 10 | 10 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | IN PROGRESS |
| Preliminary Design Review |  |  |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Got setup with entire team on discord, GitHub, and Onshape document. - Researching and getting familiar with how to use visual studio code. - Researched about OreSats and getting familiar with how they controlled their satellite. - Created a plan of action for our project, where we should begin, and a plan moving forward. Design - Learned how to use OnShape more effectively for our project. - Learned how to branch in OnShape and merge into other branches. - In class activity with OnShape. |
| Ben Sherman | Research & Analyze - Got setup with entire team on discord, GitHub, and Onshape document. - Researching and getting familiar with how to use visual studio code. - Researched about OreSats and getting familiar with how they controlled their satellite. - Created a plan of action for our project, where we should begin, and a plan moving forward. Design - Learned how to use OnShape more effectively for our project. - Learned how to branch in OnShape and merge into other branches. - In class activity with OnShape. |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Figure out how to determine attitude and control the attitude - Take the Altium class - Research on OreSat, magnetorquers, reaction wheels, star cards - Figure out how all the parts work together - Get familiar with GitHub and Dropbox Design - Come up with some designs for reaction wheels, and how many we need |
| Ben Sherman | Research & Analyze - Figure out how to determine attitude and control the attitude - Take the Altium class - Research on OreSat, magnetorquers, reaction wheels, star cards - Figure out how all the parts work together - Get familiar with GitHub and Dropbox Design - Come up with some designs for reaction wheels, and how many we need |