----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 7 | 92.5 | Trace Shafer |
| Ben Sherman | 8 | 96.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/6/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Test - Tested out the motor and put it on the CubeSat model that was printed out Report - Continued to work on the preliminary design review. Added the specifications to the design slides - Discussed with Monty if there was enough information on the specification's slides and gave some pointers on how to improve it |
| Ben Sherman | Design - Discussed with Reno how all of our different parts will work together (still need to decide how much backups we need) Report - Continue working on Preliminary Design Review (Added timelines and worked on charts) - Talked to Monty multiple times and got more things we need to add to our presentation. Test - Received and tested out the motor we chose, seems like it’ll work well. Has a nice mass to it. |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Report - Finish PDR this week and have Monty go through it all and see if we need to add/improve anything else |
| Ben Sherman | Research & Analyze - Look at the coding we are going to use - Talk to Dr Eves again, show him the control model, code, and get suggestions Report - Add info to Preliminary Design Review (Finish pages/add information) Try to have 95% finished this week. - Show Monty our PDR and get suggestions. Test - Get fishing wire to help us test the control system |