----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 102.5 | Trace Shafer |
| Ben Sherman | 10 | 106.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 11/22/2024 | IN PROGRESS |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Report - Continued to work on the preliminary design review. - Finished risk mitigation and the specifications tables. - Finished the orbit timeline. - Worked on the pointing accuracy calculations in the report. |
| Ben Sherman | Research & Analyze - Went over the code we are using - Looked over the control algorithm we want to use Report - Continue working on Preliminary Design Review (Finished timelines and charts) - Talked to Monty multiple times and got more things we need to add to our presentation |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Report - Finalize the PDR slides by Wednesday. - Give feedback to other groups PDR presentations - Present PDR on Friday - Start getting ready for CDR |
| Ben Sherman | Research & Analyze - Improve the code we are using Design - Add startracker to OnShape Report - Watch everyone's PDR - Finish Preliminary Design Review - Show Monty our PDR and get suggestions. - Present PDR |