----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 7 | 28.5 | Trace Shafer |
| Ben Sherman | 7.5 | 27.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review |  | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Created a worksheet for sensors that we are considering, and other parts that need to be manufactured such as reaction wheels and magnetorquers - Started the final unit for Altium Designer - Started looking at different magnetometers Design - Finalized the design of the reaction wheels, similar to that of the OreSat. Report - Presented Conceptual Design Review - Listened to others present their Conceptual Design Reviews |
| Ben Sherman | Research & Analyze - Looked up sun sensors - Finished Conceptual Design Presentation - Took feedback to further our project Design - Make list of everything we will need Report - Presented Conceptual Design Review - Watched other design reviews |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Discuss with structure group and power group to learn how much room we have to work with and how much power we actually get - Start an ordering sheet on Excel Design - Finish the last unit in Altium - Work on PCB designs in Altium Designer - If I get to it, start reaction wheel designs on onShape Report - Start Preliminary Design Review |
| Ben Sherman | Research & Analyze - Figure out how to determine attitude and control the attitude - Choose sensors we need Design - Come up with some designs for magnetorquers - Add magnetorquers to onShape Report - Begin working on Preliminary Design Review |