----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 38.5 | Trace Shafer |
| Ben Sherman | 10 | 37.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 10/23/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Started a budgeting sheet in excel for the parts that we are going to need - Did motor calculations to figure out what DC motor we need to buy - Found a PowerPoint presentation on the different PCBs that OreSat used. Report - Obtained the format of the Preliminary Design Review |
| Ben Sherman | Research & Analyze - Researched sensors - Took feedback to further our project Design - Choose IMU, Magnetometer, Photodiode, Star Tracker Camera - Start designing the Sun Tracker Report - Started working on Preliminary Design Review - Watched other design review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Finalize the motor that we are picking - Look at different designs of reaction wheels - Meet with Dr. Eves about what we have done so far and how to approach coding up the control system. Design - Start Designing some reaction wheels in onShape - If we can, model them in the assembly Report - If we get to it, start working on Preliminary Design Review |
| Ben Sherman | Research & Analyze - Research and figure out math for Magnetorquer design - Talk Dr Eves about our control system - Look into the coding we are going to use Design - Come up with some designs for magnetorquers Report - Add info to Preliminary Design Review |