----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 48.5 | Trace Shafer |
| Ben Sherman | 10 | 47.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 10/23/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Went through our parts list to make sure everything was correct when we start to order. - Looked at how to wind magnetorquers, one flat and two cylindrical Design - Worked on creating the schematics for all of our sensors in Altium designer. Still need to finish a couple more - Picked out capacitors that we will be using with our sensors |
| Ben Sherman | Research & Analyze - Schedule meeting with Dr Eves - Look into Magnetorquers Design - Choose IMU, Magnetometer, Photodiode, Star Tracker Camera - Come up with some designs for magnetorquers Report - Continue working on Preliminary Design Review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Meet with Dr. Eves - Order some of our parts off of our order sheet Design - Pick the orientation of the reaction wheels that we want to use - Continue working in Altium Designer |
| Ben Sherman | Research & Analyze - Talk Dr Eves about our control system (Monday) - Look into the coding we are going to use - Order sensors, one motor, and boards Design - Finalize magnetorquer (material, size) - Add magnetorquer to OnShape - Start writing code Report - Add info to Preliminary Design Review |