----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 58.5 | Trace Shafer |
| Ben Sherman | 10 | 57.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 10/23/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Met with Dr. Eves about the progress we have done so far. The main problem is going to be tuning. - I worked on the converting the coordinate system from longitude and latitude, to ICRF coordinates. - Downloaded the SPICE toolbox that is used for ICRF coordinates. - Finalized the orientation of the reaction wheels, went with pyramidal Report - Went over the formatting of the Preliminary Design Review |
| Ben Sherman | Research & Analyze - Meet with Dr Eves he said our biggest struggle will be tuning the controls, he said matlab simulation can get us closeish and we need to make sure we can upload new tuning values when it is in space. LQR will help us not overuse reaction wheels. - Looked into what Coordinate frames to use J2000 – ICRF-Body and Lat/Lon - ICRF - Looked into NASA Sim 42 Design - Started designing mounts for the reaction wheel - Decided to make Magnetorquer built into PCB board Report - Continue working on Preliminary Design Review - Dr Dave went over slides for PDR |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Read about the SPICE documentation to see how to check the ICRF coordinates - Check with Reno to see if there is anything else that needs to be continued in Altium - Find equations on magnetorquers Design - Start working on designs of the magnetorquers in OnShape Report - Work on the preliminary design review |
| Ben Sherman | Research & Analyze - Continue looking at the coding we are going to use - Order sensors, one motor, and boards (Make sure at least the motor gets ordered!!!) Design - Finalize magnetorquer (material, size) Get them ordered - Add magnetorquer to OnShape - Start 3-D printing reaction wheel prototypes - Improve Reno’s code Report - Add info to Preliminary Design Review |