----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 68.5 | Trace Shafer |
| Ben Sherman | 10 | 67.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 10/23/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Finished the ICRF coordinates calculations and compared them to the SPICE toolkit, and they were off by about 3 meters. Design - Worked on some designs for the reaction wheels and picked out a design that we are going to use. - Discussed with structure about implementing the design into the assembly that is currently in onshape. Prototype - Talked with Professor Schiller about how we are going to manufacture our reaction wheel base design. Gave us some tips on how we could machine it easier using the CNC mill. |
| Ben Sherman | Research & Analyze - Ordered the Motor, should get here Oct 12 - Started using Gmat Design - Created 3 different designs for the reaction wheels and decided to go with the Pyramid configuration - 3-D printed 1 of the reaction wheel prototypes Report - Continue working on Preliminary Design Review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Talk with command and see if we are still going to be using sun sensors - Meet with Reno to start going over the code Design - Update the reaction wheel design so that it would be easier to manufacture. Prototype - Discuss with Schiller the new design and possibly start working on the setups required for the part. Report - Work on the preliminary design review slides, covering the ICRF coordinates. |
| Ben Sherman | Research & Analyze - Look at the coding we are going to use - Talk to Dr Eves again, show him the code and get suggestions - Order boards Design - Start 3-D printing reaction wheel prototypes - Improve Reno’s code Report - Add info to Preliminary Design Review |