----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 78.5 | Trace Shafer |
| Ben Sherman | 12 | 79.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Started looking into pointing accuracy, I asked chatgpt to give me some information on it. Test - Printed out the mount for our reaction wheels put a DC motor onto it. - We then hung and tested to see how much torque would be needed to move it each way. Report - Looked at the design comments for our preliminary design review. review, also pushed the date back for our preliminary design review. |
| Ben Sherman | Research & Analyze - Choose motor driver for magnetorquers Design - Discussed with Reno how all of our different parts will work together Report - Continue working on Preliminary Design Review (Added more slides to cover topics we need to discuss) Test - Was able to prove idea of reaction wheel, will need to build it so it has a battery built in so we don’t have wires hanging out |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Keep looking into pointing accuracy. Design - Start designing some magnetorquers in onshape, design a couple different models. Test - If the motor shows up this week, we can start testing it and getting the actual dimensions of it. Report - Continue to work on the preliminary design review. |
| Ben Sherman | Research & Analyze - Look at the coding we are going to use - Talk to Dr Eves again, show him the code and get suggestions - Order boards Design - Improve Reno’s code - Talk to Communication about placement of star tracker Report - Add info to Preliminary Design Review (Add more about the control algorithm we chose to use) - Do and add calculations to slides |