----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 7 | 85.5 | Trace Shafer |
| Ben Sherman | 9 | 88.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/1/2024 | IN PROGRESS |
| Critical Design Review |  |  |
| Test Readiness Review |  |  |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Read the UNP presentation that Monty sent me. Design - Fixed the base plate of the reaction wheels so that it could fit in the CubeSat. Report - Continued to work on the preliminary design review. Fixed more of the slides |
| Ben Sherman | Research & Analyze - Choose motor driver for magnetorquers Design - Talked to communication and made sure they were aware of our star tracker going through their board. - Discussed with Reno how all of our different parts will work together (still need to decide how much backups we need) Report - Continue working on Preliminary Design Review (Added some of the calculations on required torque) |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Test - Test out the motor that we purchased, if time allows. Report - Put all time into working on the preliminary design review - After it is finished, have Monty go over our design review to get more pointers. |
| Ben Sherman | Research & Analyze - Look at the coding we are going to use - Talk to Dr Eves again, show him the code and get suggestions Report - Add info to Preliminary Design Review (Add more required guidelines we need) Try to have 85% finished this week. - Show Monty our PDR and get suggestions. Test - Get fishing wire to help us test the control system |