----------------------------------------------------- HOURS

| Team Member First Last | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- |
| Ben Sherman | 146.5 | Ben Sherman |
| Trace Shafer | 142.5 | Trace Shafer |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETE ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETE ¦ 11/8/2024 |
| Critical Design Review | 12/4/2024 | COMPLETE ¦ 12/4/2024 |
| Test Readiness Review |  | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- SEMESTER 1 CHECKLIST

- If you need BoM items purchased over the break, email your BoM to Dr. Dave and Monty

- Conceptual Design Review slides and signature turned in

- Preliminary Design Review slides and signature turned in

- Critical Design Review slides and signature (if sponsor did not attend review) turned in

----------------------------------------------------- FEEDBACK

Please provide any feedback about this course here:

- I do not know if we were supposed to learn engineering ethics in this course, but learning that would have been helpful since it appears on the FE exam.