----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 152.5 | Trace Shafer |
| Ben Sherman | 10 | 156.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/3/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - We met with Dr. Eves to discuss the simulation code that we presented in CDR. - Dr. Eves gave us some good tips on how to approach our code and fix some issues. - Started writing a MATLAB code that will create different patterns of dots that will be used for testing our star tracker camera. Report - Went over what is expected for test readiness review |
| Ben Sherman | Research & Analyze - Went over the code we are using with Dr Eves - Worked on implementing Dr Eves suggestions to the code - Found document that will help with control code - Satellite Dynamics and Control in a Quaternion Formulation Report - Started looking at test readiness review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Continue to meet with Dr. Eves about our code. - Meet with Professor Schiller. We need to discuss with him how to manufacture the mount our reaction wheels. - Finish working on the MATLAB code for the star tracker camera test. Go over with Reno the dot patterns that I have made for the star tracker camera and print them out. Report - Go over the slides again for Test Readiness Review |
| Ben Sherman | Research & Analyze - Improve the code we are using, make sure LQR is working properly and then add EKF Test - Design and 3D print test fixtures Report - Start working on Test Readiness Review |