----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 162.5 | Trace Shafer |
| Ben Sherman | 10 | 166.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/14/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Continued to meet with Dr. Eves about our simulation code. - Dr. Eves wrote a control code and gave us some helpful tips from it to implement into our code. - Changed the code for the calibration of the star tracker camera. The problem is that when we print it out, the margins are off. - Met with Professor Schiller about machining our reaction wheel mounts. A couple small things need to get changed but he was very satisfied with our design. - Printed out air bearings for testing. Report - Started copying over slides from CDR to Delta CDR. |
| Ben Sherman | Research & Analyze - Talked to Dr Eves about using a new way to control CubeSat. He talked about converting our quaternions to Euler angles to Modified Rodrigues Parameters. - Worked on implementing Dr Eves suggestions to the code Report - Working on test readiness review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Continue to work on the simulation implementing the changes suggested by Dr. Eves. - Find a way to fix the margins from printing over the web for camera calibration. Design - Change the design of the reaction wheels mount. Minor changes include making it smoother. - Print out the new design. Report - Go over the slides again for Test Readiness Review |
| Ben Sherman | Research & Analyze - Improve the code we are using, make sure LQR is working properly and then add EKF - Implement Modified Rodrigues Parameters into code Test - Design and 3D print test fixtures Report - Start working on Test Readiness Review |