----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 7 | 169.5 | Trace Shafer |
| Ben Sherman | 7 | 173.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/14/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Got different dot pictures ready to print for the star tracker camera calibration - Met with Professor Schiller about ordering tools that we are going to need to machine the reaction wheel mounts. Prototype - Printed out the reaction wheel mount that we will use for testing. - Printed out other components that will be used for testing. |
| Ben Sherman | Research & Analyze - Looked into quaternion to Euler angles to Modified Rodrigues Parameters. - Looked into different options to use air bearing - https://www.thingiverse.com/thing:3945918 - Worked on implementing Dr Eves suggestions to the code Report - Working on getting code done to finish Delta CDR - Working on test readiness review |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Continue to work on the simulation implementing the changes suggested by Dr. Eves since we did not get to meet last week. - Print out the camera calibration pictures at the library. Prototype - Print out the rest of the testing components Report - Go over the slides again for Test Readiness Review - Work on Delta CDR |
| Ben Sherman | Research & Analyze - Improve the code we are using, make sure LQR is working properly and then add EKF Test - Design and 3D print test fixtures - Finish getting air bearing fixture ready Report - Continue working on Test Readiness Review |