----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10.5 | 180 | Trace Shafer |
| Ben Sherman | 10 | 183.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/21/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Met with Dr. Eves to discuss the simulation code. - Fixed the star tracker camera calibration code and printed out a picture of the dots to make sure the spacing was correct between each of the dots. - Met with Dr. Tobler on how to find the mass moment of inertia of the reaction wheel motor. He gave us a past physics lab to use as a guide. Prototype - Continued to print out more components that will be used for testing. These components will be used for 1U testing. - Started to import the stl files to scale the 1U model to a 3U model for testing. |
| Ben Sherman | Research & Analyze - Implemented quaternion to Euler angles to Modified Rodrigues Parameters. - Implemented Dr Eve’s code suggestions - Currently outputting rpm for each motor, need to make sure code is outputting accurate numbers Report - Working on getting code done to finish Delta CDR - Working on test readiness review, getting fixtures ready |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Finish the physics lab that Dr. Tobler gave us to find the mass moment of inertia. - Continue to meet with Dr. Eves. - Print out other pictures for star tracker camera calibration testing. Prototype - Print out the rest of the testing components for the 1U and scale the rest of the components for 3U testing. Report - Start Test Readiness Review slides. - Work on Delta CDR |
| Ben Sherman | Research & Analyze - Improve the code we are using, add EKF as well as double check equations Test - Design and 3D print test fixtures - Finish getting air bearing fixture ready Report - Continue working on Test Readiness Review - Write up the different tests we want to preform |