----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10 | 190 | Trace Shafer |
| Ben Sherman | 10 | 193.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/28/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Met with Dr. Eves to discuss the simulation code. - Calculated the correct moment of inertia that we can use in our simulation code. Prototype - Continued to print out more components that will be used for testing. I have a couple more pieces left to print out - Found out the correct scaling for printing out the 3U components, and am starting to finish scaling out each of the parts. |
| Ben Sherman | Research & Analyze - Debugging the code - Changed mass moment of inertia of reaction wheel - Attempted to implement EKF, still have debugging on that to do Report - Working on getting code done to finish Delta CDR - Working on test readiness review, getting fixtures ready |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Meet with Dr. Eves to debug the simulation code. - Research testing supplies for the air bearing components. This is for the parts I have been printing for the 1U. Prototype - Print out the rest of the 1U components. - Scale the rest of the 3U components, not going to print those out yet. Report - Start Test Readiness Review slides. List out all the testing methods that we have so far. - Work on Delta CDR |
| Ben Sherman | Research & Analyze - Improve the code we are using, double check equations - Create a timeline of stuff we need to get done, specifically on the code Test - Design and 3D print test fixtures - Finish getting air bearing fixture ready Report - Continue working on Test Readiness Review - Write up the different tests we want to preform |