----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 10.5 | 200.5 | Trace Shafer |
| Ben Sherman | 10 | 203.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/28/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Met with Dr. Eves to discuss the simulation code. Ran into a roadblock with the code. Dr. Eves gave us two options to consider. - Ordered hose splitters and hose that we are going to be using for testing. Prototype - Ran into an issue on the Bambu lab when printing, changed a couple of settings, just need to print out one more component for 1U. - Worked on scaling the components from 1U to 3U, I have one more component to work on. Report - Saved a copy of the template of Test Readiness Review to start working on the slides. |
| Ben Sherman | Research & Analyze - Found out that the code was working like it should but that we have some unstable regions. - We discussed different options, doing gain scheduling or redoing the code with a NDI controller. Currently leaning toward gain scheduling. Report - Working on getting code done to finish Delta CDR - Working on test readiness review, getting fixtures ready |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Meet with Dr. Eves to debug the simulation code. - Print out more grids of dots that we can use for the calibration of the star tracker camera. - Work with Professor Schiller to get the tool we ordered into Onshape so that we can machine our reaction wheel mount. Prototype - Print out the last of the 1U components. - Scale the last 3U component. Test - If we do get out testing components this week, we can start assembling our test fixture. Report - Work on Test Readiness Review slides. List out all the testing methods that we have so far. - Work on Delta CDR |
| Ben Sherman | Research & Analyze - Get code working, decide exactly what path we want to take with the controller - Create a timeline of stuff we need to get done, specifically on the code Test - Design and 3D print test fixtures - Finish getting air bearing fixture ready Report - Continue working on Test Readiness Review - Write up the different tests we want to preform |