----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 7 | 207.5 | Trace Shafer |
| Ben Sherman | 9 | 212.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/28/2025 | IN PROGRESS |
| Test Results Review |  |  |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - After looking at Dr. Eves suggestions, we decided to with gain scheduling to fix the issues. Prototype - Finished printing out all of the components necessary for testing. - Worked in OnShape to scale the last component. Testing - The parts for testing arrived, we had the high schoolers set up the testing fixture to start testing. Report - Started to work on the slides for Test Readiness Review. |
| Ben Sherman | Research & Analyze - Was able to get gain scheduling implemented to the code, it takes sometime to stabilize but I believe as we implement the EKF observer it will help smooth it out. Report - Working on getting code done to finish Delta CDR - Working on test readiness review, getting fixtures ready Testing - Got the 1U air bearing set up and looks like it will work |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Continue to meet with Dr. Eves to discuss the simulation code. - Work on star tracker calibration MATLAB code. - Start looking at detumbling. Design - Still need to scale the last 3U component. Prototype - Start printing out the 3U components this week, it is going to take a lot of time to do this. - Manufacture the reaction wheel mount this week, meet with Professor Schiller to discuss the tool path. Report - Work on Test Readiness Review slides. |
| Ben Sherman | Research & Analyze - Improve code get the EKF observer working - Create a timeline of stuff we need to get done, specifically on the code Report - Continue working on Test Readiness Review - Write up the different tests we want to preform |