----------------------------------------------------- HOURS

| Team Member First Last | Hours this Week | Total Hours since Aug 19 | Signature you verify that hours of all team members are reported truthfully |
| --- | --- | --- | --- |
| Trace Shafer | 11 | 218.5 | Trace Shafer |
| Ben Sherman | 11 | 223.5 | Ben Sherman |

----------------------------------------------------- TIMELINE

| Design Review | Expected Presentation Date | Status ¦ Completion Date |
| --- | --- | --- |
| Conceptual Design Review | 9/4/2024 | COMPLETED ¦ 9/4/2024 |
| Preliminary Design Review | 11/8/2024 | COMPLETED ¦ 11/8/2024 |
| Critical Design Review | 12/9/2024 | COMPLETED ¦ 12/9/2024 |
| Test Readiness Review | 2/28/2025 | COMPLETED ¦ 2/28/2025 |
| Test Results Review | 3/31/2025 | IN PROGRESS |
| Improvement Review |  |  |
| Final Review |  |  |
| Exhibition |  |  |

----------------------------------------------------- ACTION REPORT

| Team Member First Last | Action Report List actions taken this week towards your in-progress review. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research and Analyze - Met with Dr. Eves to continue discussion on the code. - Found some code for detumbling online on GitHub. Prototype - Printed out the 3U components the spherical air bearing that will be used for testing. Testing - Worked with the high schoolers to ensure the 3U spherical air bearing worked for testing and it was successful. Report - Worked on TRR slides. - Presented TRR. |
| Ben Sherman | Research & Analyze - EKF observer implemented into the code - Changed shape of cubesat in code Report - Working on getting code done to finish Delta CDR - Presented test readiness review, getting fixtures ready Testing - Got the 3U air bearing set up and looks like it will work |

----------------------------------------------------- ACTION PLAN

| Team Member First Last | Action Plan List actions you plan to take this week towards your reviews. Give details using Research & Analyze, Design, Prototype, Test, and Report. |
| --- | --- |
| Trace Shafer | Research & Analyze - Continue to meet with Dr. Eves to discuss the simulation code. - Work on detumbling this week, work with Reno on double checking the parameters for the test. Prototype - Work on manufacturing the reaction wheel mount this week on the CNC. If I have time this week, I will machine the holes on the manual mill. Report - Work on Test Results Review slides. |
| Ben Sherman | Research & Analyze - Improve code - Create a timeline of stuff we need to get done, specifically on the code Report - Start working on Test Results Review |